ABARVA · MOVES · EXPERT KERNEL

Costed business-case pack

Contact Center AI Routing — Apex Retail

Tenant key apex-retail · Move ref apex:move:contact-center-ai-routing

Generated 2026-05-19

The full Design & Plan business case: costed roadmap, value-and-effort profile and the human+agent RACI, in CFO-readable prose.

# Design & Plan — costed business-case pack

Move: Contact Center AI Routing (apex-retail)

Verdict: SHAPE — do not fund as-is

The critic raised 1 blocker(s) — fund only once they are resolved. Re-shape the Move to close them.

## Investment & return

| Investment (costed roadmap) | $1,873,179 – $3,085,236 (base $2,203,740) |
| --- | --- |
| Net return | $5,197,584 – $12,462,471 (base $9,105,495) |
| Payback | Not monetisable — the value rests on a baseline seed gap, so the kernel returns no payback rather than a fabricated one. |

## AI-build vs. business-change effort

| AI-build effort | $1,694,000 |
| --- | --- |
| Business-change effort | $509,740 |
| Business-change share | 23% |

Business change is 23% of effort — a credible build-vs-change balance for an AI Move where value depends on people changing how they work.

## Costed roadmap — per-phase investment & value

| Phase | Investment | Cumulative | Annual value unlocked | Foundational |
| --- | --- | --- | --- | --- |
| Phase 0 — Data & platform foundation | $281,600 | $281,600 | $0 | Yes — enablement only |
| Phase 1 — Routing pilot on Customer Care queues | $1,211,760 | $1,493,360 | $942,436 | No |
| Phase 2 — Scale-out + process redesign | $130,900 | $1,624,260 | $1,696,385 | No |
| Phase 3 — Adoption + run | $579,480 | $2,203,740 | $1,130,924 | No |

## Three-scenario sensitivity

| Scenario | Investment | Net value | Net return | ROI |
| --- | --- | --- | --- | --- |
| Base | $2,203,740 | $11,309,235 | $9,105,495 | Not recorded — seed gap |
| Conservative | $3,085,236 | $8,282,820 | $5,197,584 | Not recorded — seed gap |
| Upside | $1,873,179 | $14,335,650 | $12,462,471 | Not recorded — seed gap |

What breaks the case: The case breaks if the baseline seed gap is not closed — without the missing unit economics the value range is a proxy, not a forecast.

Downside read: The conservative case cannot be expressed in hard dollars — the value rests on a seed-gap proxy. Close the baseline gap before reading the downside as a number.

## Human + agent RACI — decision rights

The RACI matrix passes every honesty rule — it is governable as drawn.

| Decision | Kind | Accountable | Responsible |
| --- | --- | --- | --- |
| Approve funding for the Move | governance | CIO (Executive Sponsor) | Priya Iyer (Program Lead) |
| Select the solution architecture | design | Solution Architect | Solution-Design Agent |
| Clear the transcript-use privacy review | governance | Elena Fischer (AI Governance) | Priya Iyer (Program Lead) |
| Execute the AI routing build | delivery | Priya Iyer (Program Lead) | Build Agent |
| Approve pilot go-live on Customer Care queues | governance | VP Customer Care | Priya Iyer (Program Lead) |
| Own the agent adoption and change plan | delivery | Mariana Rojas (WFM Lead) | Priya Iyer (Program Lead) |

## Surfaced flags — roadmap, RACI, critic

- [critic/blocker] Value cannot be monetised to a hard dollar figure — the gross value range rests on a seed-gap proxy. The CFO will not approve a fabricated return; the case must close the baseline gap first.

- [critic/concern] 4 baseline metric(s) are seed gaps (coverage 60%): Cost per contact (labour), Annual contact volume, Channel mix (voice/chat/IVR split), QA error rate. The case is grounded only on what is recorded.

- [critic/concern] 2 of the top-3 case-moving assumptions stand in for absent tenant data (annual_contact_volume, cost_per_contact). Validating these is the highest-leverage next step.

## Named assumptions

Every estimate rests on assumptions; the kernel makes them first-class. The three flagged TOP MOVERS move roughly 80% of the case.

- annual_contact_volume  [TOP MOVER · SEED-GAP PROXY]

Annual agent-handled contact volume is ~9.0M (benchmark for an $80B retailer) — used only to express value in operational hours.

Owner: Priya Iyer (Program Lead) · confidence: low · sensitivity impact: high · source: Benchmark proxy — seed gap

- cost_per_contact  [TOP MOVER · SEED-GAP PROXY]

Fully-loaded cost per contact is ~$6.50 (benchmark proxy) until the tenant baseline due 2026-05-15 lands.

Owner: Brendan Fox (CS Ops) · confidence: low · sensitivity impact: high · source: Benchmark proxy — seed gap (tenant baseline pending)

- containment_uplift  [TOP MOVER]

AI routing lifts containment ~12 points (28% → 40% target) — the KPI dictionary states this uplift target explicitly.

Owner: Priya Iyer (Program Lead) · confidence: medium · sensitivity impact: high · source: KPI kpi:apex:018 stated target

- adoption_ramp

Customer Care agents reach 70% steady-state adoption by year 2; the WFM lead is on record preferring agent-assist over IVR replacement.

Owner: Mariana Rojas (WFM Lead) · confidence: medium · sensitivity impact: medium · source: Operating telemetry — CC working group notes

- privacy_gate_clears

The transcript-use privacy review (2026-05-17 milestone) clears without scope cuts that remove agent-assist features.

Owner: Elena Fischer (AI Governance) · confidence: medium · sensitivity impact: medium · source: Move milestone + AI Governance Council notes

- rate_card

Blended delivery rate card reflects market rates for AI build and integration roles.

Owner: David Okafor (Program Lead) · confidence: medium · sensitivity impact: low · source: Benchmark rate card

## Stop / kill criteria

- kill_downside_negative: Net return is negative in the conservative case (5197584). Kill or re-shape if the downside cannot be lifted above zero.

- kill_monetisation_unresolved: The baseline seed gap that blocks monetisation is not closed before the gate — without it the return is unverifiable.

- kill_baseline_unclosed: Baseline coverage stays below acceptable level — 4 seed gap(s) remain unresolved at the gate.

- kill_privacy_gate_blocks: The 2026-05-17 transcript-use privacy review fails and removes agent-assist features — the value case loses its core mechanism.

## What Tower will measure

- Contact Center Containment: baseline 28 → target 40 percent. Measurable now, but close the NICE-vs-IT reconciliation (due 2026-05-08) before locking the baseline.

- Average Handle Time: baseline 7.2 → target 6.5 minutes. Measurable from NICE CXone; no gap.

- CSAT (post-interaction): baseline 4.1 → target 4.4 score_out_of_5. Measurable from Zendesk survey; carry the response-bias caveat.

- Cost per contact (labour): baseline Not recorded — seed gap → target Not recorded — seed gap usd. SEED GAP — not measurable until the cost-per-contact baseline (due 2026-05-15) is captured. Tower cannot verify financial value before then.

Every figure in this document is produced by the Moves Expert Kernel from the tenant’s audited substrate. Absent data is declared a seed gap, never invented. Effort rests on a researched planning rate card — a market range, not a quote. Generated by AbarVa · Moves.