ABARVA · MOVES · EXPERT KERNEL

Charter business-case skeleton

Contact Center AI Routing — Apex Retail

Tenant key apex-retail · Move ref apex:move:contact-center-ai-routing

Generated 2026-05-20

The quantified value hypothesis, the CFO-readable business-case skeleton and the stop/kill criteria.

# Charter — quantified value hypothesis & business-case skeleton

Move: Contact Center AI Routing (apex-retail)

## Recommendation

Verdict: SHAPE — do not fund as-is

The critic raised 1 blocker(s) — fund only after they are resolved (see critic findings). Re-shape the Move to close them, do not fund as-is.

| Investment (effort) | $1,873,179 – $3,085,236 (base $2,203,740) |
| --- | --- |
| Net return | $5,197,584 – $12,462,471 (base $9,105,495) |
| Net value (post-haircut, 3yr) | $8,282,820 – $14,335,650 (base $11,309,235) |
| Payback | Not monetisable — the value rests on a baseline seed gap, so the kernel returns no payback rather than a fabricated one. |
| Monetisable | No |

## Current-state baseline

Coverage: 60% of metrics are recorded; 4 declared seed gap(s). Every recorded figure carries its source.

| Metric | Value | Source | Quality / confidence | As of |
| --- | --- | --- | --- | --- |
| Average Handle Time | 7.2 minutes | KPI kpi:apex:019 (NICE CXone) | measured / high | 2026-04-30 |
| Contact Center Containment | 28 percent | KPI kpi:apex:018 (NICE CXone) | measured / medium | 2026-04-30 |
| First Call Resolution | 68 percent | KPI kpi:apex:020 (NICE CXone) | measured / medium | 2026-04-30 |
| Agent Utilization | 84 percent | KPI kpi:apex:021 (NICE CXone) | measured / high | 2026-04-30 |
| CSAT (post-interaction) | 4.1 score_out_of_5 | KPI kpi:apex:012 (Zendesk survey) | measured / medium | 2026-04-30 |
| Repeat transfer rate | 18.4 percent | Move P2 baseline deliverable (Genesys routing export) | measured / medium | 2026-05-03 |
| Cost per contact (labour) | Not recorded — seed gap | seed gap | absent / low | 2026-05-18 |
| Annual contact volume | Not recorded — seed gap | seed gap | absent / low | 2026-05-18 |
| Channel mix (voice/chat/IVR split) | Not recorded — seed gap | seed gap | absent / low | 2026-05-18 |
| QA error rate | Not recorded — seed gap | seed gap | absent / low | 2026-05-18 |

## Named assumptions

Every estimate rests on assumptions; the kernel makes them first-class. The three flagged TOP MOVERS move roughly 80% of the case.

- annual_contact_volume  [TOP MOVER · SEED-GAP PROXY]

Annual agent-handled contact volume is ~9.0M (benchmark for an $80B retailer) — used only to express value in operational hours.

Owner: Priya Iyer (Program Lead) · confidence: low · sensitivity impact: high · source: Benchmark proxy — seed gap

- cost_per_contact  [TOP MOVER · SEED-GAP PROXY]

Fully-loaded cost per contact is ~$6.50 (benchmark proxy) until the tenant baseline due 2026-05-15 lands.

Owner: Brendan Fox (CS Ops) · confidence: low · sensitivity impact: high · source: Benchmark proxy — seed gap (tenant baseline pending)

- containment_uplift  [TOP MOVER]

AI routing lifts containment ~12 points (28% → 40% target) — the KPI dictionary states this uplift target explicitly.

Owner: Priya Iyer (Program Lead) · confidence: medium · sensitivity impact: high · source: KPI kpi:apex:018 stated target

- adoption_ramp

Customer Care agents reach 70% steady-state adoption by year 2; the WFM lead is on record preferring agent-assist over IVR replacement.

Owner: Mariana Rojas (WFM Lead) · confidence: medium · sensitivity impact: medium · source: Operating telemetry — CC working group notes

- privacy_gate_clears

The transcript-use privacy review (2026-05-17 milestone) clears without scope cuts that remove agent-assist features.

Owner: Elena Fischer (AI Governance) · confidence: medium · sensitivity impact: medium · source: Move milestone + AI Governance Council notes

- rate_card

Blended delivery rate card reflects market rates for AI build and integration roles.

Owner: David Okafor (Program Lead) · confidence: medium · sensitivity impact: low · source: Benchmark rate card

## Sensitivity — base, conservative, upside

| Base net return | $9,105,495 |
| --- | --- |
| Conservative net return | $5,197,584 |
| Upside net return | $12,462,471 |

What breaks the case: The case breaks if the baseline seed gap is not closed — without the missing unit economics the value range is a proxy, not a forecast.

## Stop / kill criteria

- kill_downside_negative: Net return is negative in the conservative case (5197584). Kill or re-shape if the downside cannot be lifted above zero.

- kill_monetisation_unresolved: The baseline seed gap that blocks monetisation is not closed before the gate — without it the return is unverifiable.

- kill_baseline_unclosed: Baseline coverage stays below acceptable level — 4 seed gap(s) remain unresolved at the gate.

- kill_privacy_gate_blocks: The 2026-05-17 transcript-use privacy review fails and removes agent-assist features — the value case loses its core mechanism.

## Critic findings — surfaced, not hidden

- [blocker / cfo] cfo_monetisation_blocked: Value cannot be monetised to a hard dollar figure — the gross value range rests on a seed-gap proxy. The CFO will not approve a fabricated return; the case must close the baseline gap first.

- [concern / data] data_baseline_seed_gaps: 4 baseline metric(s) are seed gaps (coverage 60%): Cost per contact (labour), Annual contact volume, Channel mix (voice/chat/IVR split), QA error rate. The case is grounded only on what is recorded.

- [concern / data] data_top_mover_is_proxy: 2 of the top-3 case-moving assumptions stand in for absent tenant data (annual_contact_volume, cost_per_contact). Validating these is the highest-leverage next step.

## What Tower will measure

- Contact Center Containment: baseline 28 → target 40 percent. Measurable now, but close the NICE-vs-IT reconciliation (due 2026-05-08) before locking the baseline.

- Average Handle Time: baseline 7.2 → target 6.5 minutes. Measurable from NICE CXone; no gap.

- CSAT (post-interaction): baseline 4.1 → target 4.4 score_out_of_5. Measurable from Zendesk survey; carry the response-bias caveat.

- Cost per contact (labour): baseline Not recorded — seed gap → target Not recorded — seed gap usd. SEED GAP — not measurable until the cost-per-contact baseline (due 2026-05-15) is captured. Tower cannot verify financial value before then.

Every figure in this document is produced by the Moves Expert Kernel from the tenant’s audited substrate. Absent data is declared a seed gap, never invented. Effort rests on a researched planning rate card — a market range, not a quote. Generated by AbarVa · Moves.