ABARVA · MOVES · EXPERT KERNEL

Charter business-case skeleton

Fraud Detection Enhancement — First Capital Financial

Tenant key first-capital · Move ref first-capital:move:FC-FRAUD-2026

Generated 2026-05-20

The quantified value hypothesis, the CFO-readable business-case skeleton and the stop/kill criteria.

# Charter — quantified value hypothesis & business-case skeleton

Move: Fraud Detection Enhancement (first-capital)

## Recommendation

Verdict: SHAPE — do not fund as-is

The critic raised 1 blocker(s) — fund only after they are resolved (see critic findings). Re-shape the Move to close them, do not fund as-is.

| Investment (effort) | $1,587,595 – $2,614,863 (base $1,867,759) |
| --- | --- |
| Net return | -$1,312,023 – $3,334,245 (base $1,244,581) |
| Net value (post-haircut, 3yr) | $1,302,840 – $4,921,840 (base $3,112,340) |
| Payback | Not monetisable — the value rests on a baseline seed gap, so the kernel returns no payback rather than a fabricated one. |
| Monetisable | No |

## Current-state baseline

Coverage: 73% of metrics are recorded; 3 declared seed gap(s). Every recorded figure carries its source.

| Metric | Value | Source | Quality / confidence | As of |
| --- | --- | --- | --- | --- |
| Card fraud annualized losses | 2100000 usd_per_year | KPI fc-kpi-012 (Fraud Detection Enhancement program baseline) | measured / high | 2026-03-31 |
| Card fraud losses — peer median | 1200000 usd_per_year | KPI fc-kpi-012 peer benchmark (Fraud Detection Enhancement baseline) | benchmark / high | 2026-03-31 |
| Annual fraud losses (all channels) | 7000000 usd_per_year | KPI fc-kpi-011 (Fraud loss benchmark 2025) | measured / high | 2025-12-31 |
| AML false-positive rate | 94 percent | KPI fc-kpi-013 (OCC MRA-2 findings) | measured / high | 2026-03-31 |
| AML automated disposition rate | 34 percent | KPI fc-kpi-014 (OCC MRA-2 findings) | measured / high | 2026-03-31 |
| SAR filings past deadline | 8 percent | KPI fc-kpi-015 (OCC MRA-2 findings) | measured / high | 2026-03-31 |
| Program investment (committed) | 1800000 usd | Program inventory FC-FRAUD-2026 (active_programs.json) | measured / high | 2026-05-10 |
| Fraud detection current run-rate | 1800000 usd_per_year | KPI fc-kpi-022 (Fraud Detection Enhancement Q1 2026) | measured / high | 2026-03-31 |
| Fraud-analyst FTE cost basis | Not recorded — seed gap | seed gap | absent / low | 2026-05-19 |
| Fraud alert volume / cost-per-alert | Not recorded — seed gap | seed gap | absent / low | 2026-05-19 |
| False-positive operational cost | Not recorded — seed gap | seed gap | absent / low | 2026-05-19 |

## Named assumptions

Every estimate rests on assumptions; the kernel makes them first-class. The three flagged TOP MOVERS move roughly 80% of the case.

- alert_volume  [TOP MOVER · SEED-GAP PROXY]

Annual fraud alert volume is a modeled proxy (~120k alerts/yr for a bank of First Capital's scale) — used only to express review load.

Owner: David Chen (Risk Technology) · confidence: low · sensitivity impact: high · source: Modeled proxy — seed gap

- false_positive_cost  [TOP MOVER · SEED-GAP PROXY]

Each false-positive investigation costs a modeled ~$18 of analyst time — no per-alert handling cost is seeded.

Owner: James Park (CRO) · confidence: low · sensitivity impact: high · source: Modeled proxy — seed gap

- fraud_analyst_fte_cost  [TOP MOVER · SEED-GAP PROXY]

Fully-loaded fraud-analyst FTE cost is a modeled proxy (~$135k/yr) until First Capital Finance attests a figure.

Owner: Michael Torres (CFO) · confidence: low · sensitivity impact: high · source: Modeled proxy — seed gap (Finance attestation pending)

- fraud_loss_takeout

The detection-model enhancement closes card fraud losses from $2.1M toward the $1.2M peer median — a $0.9M/yr loss-avoidance ceiling.

Owner: James Park (CRO) · confidence: medium · sensitivity impact: high · source: KPI fc-kpi-012 committed target

- realtime_payment_expansion

Expanding fraud detection from card to real-time payment fraud after FedNow go-live roughly doubles the addressable fraud-loss surface.

Owner: Patricia Huang (CIO) · confidence: medium · sensitivity impact: medium · source: Program inventory FC-FRAUD-2026 next-gate

- rate_card

Blended delivery rate card reflects market rates for the ML and risk-technology roles in the estimate.

Owner: Patricia Huang (CIO) · confidence: medium · sensitivity impact: low · source: Benchmark rate card

## Sensitivity — base, conservative, upside

| Base net return | $1,244,581 |
| --- | --- |
| Conservative net return | -$1,312,023 |
| Upside net return | $3,334,245 |

What breaks the case: The case breaks if the baseline seed gap is not closed — without the missing unit economics the value range is a proxy, not a forecast.

## Stop / kill criteria

- kill_downside_negative: Net return is negative in the conservative case (-1312023.13). Kill or re-shape if the downside cannot be lifted above zero.

- kill_monetisation_unresolved: The baseline seed gap that blocks monetisation is not closed before the gate — without it the return is unverifiable.

- kill_baseline_unclosed: Baseline coverage stays below acceptable level — 3 seed gap(s) remain unresolved at the gate.

- kill_fraud_loss_floor: Card fraud losses stall above the $1.8M Q1 run-rate — the detection model has stopped converging on the $1.2M peer-median target.

- kill_realtime_expansion_blocked: FedNow go-live slips far enough that the real-time payment fraud expansion — the larger value pool — cannot be reached in horizon.

## Critic findings — surfaced, not hidden

- [blocker / cfo] cfo_monetisation_blocked: Value cannot be monetised to a hard dollar figure — the gross value range rests on a seed-gap proxy. The CFO will not approve a fabricated return; the case must close the baseline gap first.

- [concern / cfo] cfo_downside_underwater: Downside net value (1302840) is below conservative effort (2614863.13) — in the pessimistic case the Move does not pay back. The CFO will ask what protects the floor.

- [concern / data] data_baseline_seed_gaps: 3 baseline metric(s) are seed gaps (coverage 73%): Fraud-analyst FTE cost basis, Fraud alert volume / cost-per-alert, False-positive operational cost. The case is grounded only on what is recorded.

- [concern / data] data_top_mover_is_proxy: 3 of the top-3 case-moving assumptions stand in for absent tenant data (alert_volume, false_positive_cost, fraud_analyst_fte_cost). Validating these is the highest-leverage next step.

## What Tower will measure

- Card fraud annualized losses: baseline 2100000 → target 1200000 usd_per_year. Measurable now from the fraud-loss ledger; the current run-rate is $1.8M (fc-kpi-022). The committed loss-avoidance target.

- AML automated disposition rate: baseline 34 → target 60 percent. Measurable from the case-management system. Carry the caveat that this metric is shared with the adjacent FC-AML-2026 program.

- SAR filings past deadline: baseline 8 → target 0 percent. Measurable from the BSA/AML filing log; no gap.

- Fraud-analyst FTE cost basis: baseline Not recorded — seed gap → target Not recorded — seed gap usd_per_fte_per_year. SEED GAP — manual-review-cost takeout cannot be verified in dollars until First Capital Finance attests a fully-loaded fraud-analyst FTE cost. Tower cannot confirm that value component before then.

Every figure in this document is produced by the Moves Expert Kernel from the tenant’s audited substrate. Absent data is declared a seed gap, never invented. Effort rests on a researched planning rate card — a market range, not a quote. Generated by AbarVa · Moves.